MFO Change Management Policy (vNext)

Multinational Force and Observers (MFO)

Effective Date: <to be confirmed>  |  Owner: CJ6 / DCIO  |  Version: 1.0

Table of Contents

1.Policy Statement	2

2. Purpose	2

3. Scope and Applicability	2

4. Definitions	2

5. Roles and Responsibilities	2

6. Change Categories and Approval	3

7. Required Artifacts (captured in SWSD)	4

8. Process	4

8.1	Request and Registration	4

8.2	Review and Risk	4

8.3	Approvals	4

8.4	Implementation and Communications	4

8.5	Closure and PIR	4

9. Records and Retention	5

10. Exceptions and Emergency Changes	5

11. Metrics and Governance	5

12. Enforcement	5

13. References	5

# 1.Policy Statement

All ICT changes shall be requested, reviewed, authorized, tested, implemented, validated and recorded via the SolarWinds Service Desk (SWSD) Change Management module. Verbal requests and approvals are not permitted; all communications (requests, approvals, minutes) must be written and retained.

# 2. Purpose

Provide clear direction for safe, auditable change to ICT systems so that service integrity, availability and security are maintained while enabling timely improvements.

# 3. Scope and Applicability

Applies to all MFO ICT systems and services under MFO authority, including on‑premises and cloud services.

Non‑ICT or external notices (e.g., vendor/ISP maintenance, FEO notices) may be placed on the change calendar for awareness but do not follow the approval workflow.

# 4. Definitions

Change: Any addition, modification or removal that could affect ICT services, systems, configurations, software or infrastructure.

Standard Change: Pre‑approved, low‑risk, low‑impact, repeatable work with documented steps (e.g., defined patch jobs).

PIR: Post‑Implementation Review—short review to capture outcomes and lessons learned after implementation.

# 5. Roles and Responsibilities

| Role / Group | Responsibilities |
| --- | --- |
| Section Manager (NCSM / ASM / RCM) | • Owns the change |
|  | • Prepares Specification, Risk Assessment, Implementation Plan (including testing & rollback) |
|  | • Issues notifications and compiles closure evidence |
|  | • Ensures all affected stakeholders are engaged |
| ICT Security | • Provides risk-based endorsement for Emergency and Major changes |
|  | • Endorses Normal changes impacting security controls, identity, or network perimeter |
|  | • Acts in a consultative role for other change types |
| Deputy Chief Information Officer (DCIO) | • Reviews and approves changes according to the approval matrix |

# 6. Change Categories and Approval

The SWSD workflow is the default approval path. No standing Change Advisory Board (CAB) exists; an ad‑hoc CAB may be convened by DCIO/CIO for Major/Emergency changes when live coordination is required.

| Change Type | Typical Examples | Risk | Approvals (sequence) |
| --- | --- | --- | --- |
| Emergency | Security fix; outage recovery | High | Section Manager (by category) → DCIO → CIO |
| Major | Data center migration; ERP upgrade | High | Section Manager → DCIO → CIO |
| Normal | Server upgrade; new application feature | Medium | Section Manager → DCIO or CIO |
| Minor | Configuration setting update | Low | Section Manager → DCIO or CIO |
| Standard | Routine patching (catalogue) | Low (pre‑approved) | Section Manager (pre‑approved catalogue) |
| Maintenance (Vendor/ISP) | Provider maintenance | N/A | Informational on calendar only |
| Non‑ICT (Informational) | FEO or other notices | N/A | Informational on calendar only |

# 7. Required Artifacts (captured in SWSD)

- Change Request (system, scope, schedule, dependencies, stakeholders)

- Specification (what/why/where; interfaces/dependencies; success criteria)

- Risk Assessment (impacted services; CIA; mitigations; ICT Security endorsement when required)

- Implementation Plan including Test Plan and Rollback Strategy

- Pre‑change Notifications (recipients, timing, actions)

- Validation Evidence (logs, screenshots, checks)

# 8. Process

# Request and Registration

- Initiator raises change in SWSD; Section Manager ensures completeness of artefacts.

- If the change matches a Standard change, reference the catalogue item and follow documented steps.

# Review and Risk

- Section Manager collates Specification and Risk Assessment.

- ICT Security endorsement is mandatory for Emergency and Major, and for Normal changes impacting security controls, identity or network perimeter.

# Approvals

- Approvals follow the matrix above within SWSD.

- DCIO/CIO may convene an ad‑hoc CAB for Major/Emergency.

# Implementation and Communications

- Pre‑change notifications via email with assigned actions and rollback details.

- Implement per plan; document deviations as notes in SWSD.

- Execute Test Plan and document results

# Closure and PIR

- Validate success criteria and attach evidence.

- PIR is required for Emergency and Major within 10 business days; Normal at DCIO discretion; Minor/Standard: PIR not required unless there was customer impact or an incident.

# 9. Records and Retention

System of record: SWSD for live lifecycle.

Closed change packages are exported monthly to ICT SharePoint for retention as per Directive 20‑01 schedule (confirmed with Records).

The export contains ticket metadata, specification, risk, approvals, implementation notes, evidence and validation results.

# 10. Exceptions and Emergency Changes

Emergency: abbreviated documentation permitted prior to implementation with full artefacts completed within 2 business days post‑implementation; approvals per matrix.

Exceptions: time‑bound with compensating controls; reviewed at least quarterly; recorded in SWSD with reference to affected policy/standard.

# 11. Metrics and Governance

KPIs: change success rate; change failure rate; PIR completion rate; mean time to implement; % emergency changes.

Reporting: monthly operational report to DCIO; quarterly executive dashboard.

Bi‑annual review of the change schedule by DCIO; annual policy review and update.

# 12. Enforcement

Changes not requested and approved through SWSD with required artefacts will not be executed. Unauthorized changes may be rolled back and are subject to disciplinary action per MFO policy.

# 13. References

SolarWinds Service Desk (SWSD) Change Management module (system of record)

Change Types & Approvers (internal matrix)

Directive 20‑01: Records Disposition Policy

Risk Management Policy (OPORD 02/20)