MFO Asset Onboarding–Offboarding SOP (vNext)

Multinational Force and Observers (MFO)

Effective Date: <to be confirmed>  |  Owner: CJ6 / Section Managers (NCSM, ASM, RCM) / ICT Security / Records (CJ65)  |  Version: 1.0

Table of Contents

1.Purpose and Scope	2

2. References	2

3. Roles and RACI	2

4. CI Creation (Mandatory)	4

5. Minimum CI Attributes	4

6. Ownership Mapping and Classification	4

7. Onboarding Procedure	4

8. Reconciliation	5

9. Offboarding / Decommissioning	5

10. Records and Retention	5

11. Checklist	6

11.1	Onboarding Checklist	6

11.2   Offboarding Checklist	6

12. Metrics and Reporting	6

13. 90‑Day Implementation Plan	6

14. SOP Review & Maintenance	7

# 1.Purpose and Scope

This SOP defines how MFO onboards and offboards information assets—hardware, software, datasets, and cloud services—to ensure complete, accurate CMDB records, assigned ownership, applied information classification, governed changes, periodic reconciliation, and secure decommissioning with auditable records.

# 2. References

MFO Asset Management Policy (vNext)

MFO Change Management Policy / SOP (vNext)

Data Classification & Labelling Standard (vNext)

Directive 20‑01: Records Disposition Policy

# 3. Roles and RACI

Roles

| Role / Group | Responsibilities |
| --- | --- |
| Requester / Project Lead | • Initiates onboarding/offboarding |
|  | • Provides business justification |
|  | • Supplies initial asset attributes |
| System / Application Owner (Business Owner) | • Accountable for full asset lifecycle |
|  | • Owns classification and approvals |
|  | • Ensures accuracy of Configuration Item (CI) data |
| Custodian (Technical Owner / Ops Team) | • Builds and configures the asset |
|  | • Populates technical attributes |
|  | • Performs secure wipe and disposal |
| Section Managers (NCSM / ASM / RCM) | • Ensure portfolio coverage |
|  | • Maintain timely updates |
|  | • Approve exceptions |
| ICT Security | • Advises on classification and criticality |
|  | • Validates decommission controls |
|  | • Verifies chain-of-custody |
| Records (CJ65) | • Ensures export and retention of records per Directive 20-01 |
| Procurement / Contracts | • Provides supplier, serial, and license information during onboarding |
|  | • Supports disposal vendor documentation |

RACI (high‑level)

| Activity | Requester | Owner | Custodian | Section Mgr | ICT Security | Records |
| --- | --- | --- | --- | --- | --- | --- |
| Initiate onboarding/offboarding | R | A | C | I | C | I |
| Create/Update CI in CMDB | C | A/R | R | I | C | I |
| Apply classification & criticality | I | A/R | C | I | C | I |
| Change linkage (if production impact) | I | A | A | I | C | I |
| Reconciliation & audit sampling | I | A | R | A | C | I |
| Secure wipe/disposal & evidence | I | A | R | I | C | C |
| Records export & retention | I | I | I | I | I | A/R |

# 4. CI Creation (Mandatory)

**Policy Target**: CI creation in the CMDB is **mandatory** for all new assets before production use, including hardware, software, datasets, and cloud services. (RFI indicated 'No'—this SOP corrects the gap.)

# 5. Minimum CI Attributes

The following attributes are required at creation (titles only shown here; see CMDB data dictionary for full definitions):

**Owner (Business)**

**Custodian (Technical)**

**Location / Site / Network Zone**

**Classification** (Public / Internal / Confidential / Restricted)

**Criticality / Tier** (e.g., Tier‑0/1/2)

**Type / CI Class** (Hardware / Software / Dataset / Cloud Service)

**Serial / Asset Tag / Subscription ID**

**Vendor / Contract / Support expiry**

**Software list / Version (if applicable)**

**Lifecycle State** (Onboarded / In‑use / In‑repair / Retired)

**Change Reference(s)** (link to SWSD CRs)

# 6. Ownership Mapping and Classification

Each asset must have a named Business Owner (accountable) and Technical Custodian (responsible).

Apply information classification at onboarding and review on significant change; datasets inherit or specify class explicitly.

Assign criticality/tier to influence SLAs, monitoring, and review cadences.

# 7. Onboarding Procedure

Initiate request in SWSD with business justification and intended use; attach procurement/contract details where applicable.

Create CI in CMDB with **minimum attributes**; link to the onboarding request.

If production impact (e.g., routing, access, installs): open a **Change Request** per Change Management SOP; include test & rollback.

For cloud services: register tenant/subscription/app, regions, data residency, shared‑responsibility notes, and service owner.

For datasets: create dataset CI with system of record, retention, and owner.

Validate logging/NTP and access controls consistent with classification & criticality before go‑live.

Mark Lifecycle State = In‑use once operational validation is complete.

# 8. Reconciliation

Inventory reconciliation ensures the CMDB remains accurate across sources.

| Tier / Category | Cadence | Activities |
| --- | --- | --- |
| Tier‑0/Tier‑1 | Monthly | Match against discovery tools/procurement lists; audit sample 10%; correct owners/attributes |
| Other assets | Quarterly | Reconcile sources; de‑dupe; fix stale records; sample 5% |
| Cloud services & datasets | Quarterly | Verify active tenants/apps/datasets; confirm classification/retention |

# 9. Offboarding / Decommissioning

Initiate offboarding in SWSD; confirm owner approval and schedule.

Back up or transfer required data; then perform **secure wipe** (per standard) or vendor **certificate of destruction**; document chain‑of‑custody.

Revoke credentials and access (accounts, API keys, service principals); remove from monitoring/backups.

Update CI: set Lifecycle State = Retired; attach wipe/destruction certificates and disposal vendor docs.

For cloud: disable/delete tenants/apps; revoke tokens; export final logs/configs; capture evidence.

# 10. Records and Retention

Systems of record: CMDB for CI data; SWSD for requests/changes/disposal tickets.

Exports: monthly/quarterly snapshots of onboarding/offboarding packages (forms, approvals, certificates) to **ICT SharePoint**; retain per **Directive 20‑01**.

Evidence set: CI export, owner approvals, classification worksheet, change references, wipe/destruction certificates, chain‑of‑custody, and closure checklist.

# 11. Checklist

# Onboarding Checklist

- Business Owner named; Custodian assigned; minimum CI attributes completed.

- Classification & criticality recorded; access/logging aligned; data residency documented

- Change Request raised where production impact exists; test & rollback confirmed.

- Evidence uploaded (contracts/serials/screenshots); Lifecycle set to In‑use post‑validation.

# 11.2   Offboarding Checklist

- Owner approval; data backup/transfer verified; secure wipe/disposal executed and evidenced.

- Access revoked (accounts/keys); monitoring/backup entries removed; billing stopped (cloud).

- CI updated to Retired; evidence attached; SharePoint export completed.

# 12. Metrics and Reporting

Coverage: % new assets with CI created before go‑live; % with owner & custodian set; % with classification & criticality.

Quality: stale/missing attribute rate; reconciliation findings; % offboards with complete wipe/destruction evidence.

Timeliness: onboarding lead time; offboarding cycle time; exceptions count & closure rate.

Monthly report to Section Managers; quarterly summary to DCIO.

# 13. 90‑Day Implementation Plan

Publish CMDB **minimum attributes** and enforce at record create/update.

Configure SWSD forms/workflows for onboarding/offboarding with mandatory fields and evidence attachments.

Stand up reconciliation (Tier‑0/Tier‑1 monthly; others quarterly) with audit sampling.

Enable SharePoint export job for onboarding/offboarding packages aligned to Directive 20‑01.

Run training for Owners/Custodians (30 minutes) and publish checklists

# 14. SOP Review & Maintenance

Reviewed annually or upon major process/tooling changes; align with Asset Management Policy and Change Management SOP.