MFO Patch Management SOP (vNext)

Multinational Force and Observers (MFO)

Effective Date: <to be confirmed>  |  Owner: ICT Security / IT Operations / Section Managers (NCSM, ASM, RCM)  |  Version: 1.0

Table of Contents

1.Purpose and Scope	2

2. References	2

3. Roles and Responsibilities	2

4. Prerequisites	3

5. Packaging (ManageEngine)	3

6. Testing (Pre‑prod / Pilot)	3

7. Deployment (Production)	4

8. Back‑out / Rollback	4

9. Maintenance Windows & Blackouts	4

10. Verification & Success Criteria	5

11. Evidence & Records	5

12. Exceptions & Emergency Path	5

13. Metrics & Reporting	5

14. Implementation Roadmap (First 90 Days)	5

15. SOP Review & Maintenance	6

# 1.Purpose and Scope

This SOP defines how MFO packages, tests, deploys, verifies, and evidences operating system and application patches for servers, endpoints/VDI, and network devices, using ManageEngine for packaging/rollout where applicable. It operationalizes the Vulnerability & Patch Management Policy (vNext) and integrates with the Change Management Policy/SOP for production deployments and rollbacks.

# 2. References

MFO Vulnerability & Patch Management Policy (vNext)

MFO Change Management Policy (vNext)

MFO Change Management SOP (vNext)

MFO Security Monitoring & Logging Policy (vNext)

Directive 20‑01: Records Disposition Policy

# 3. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| IT Operations | • Owns packaging in ManageEngine (or approved tool) |
|  | • Plans pilot deployments |
|  | • Executes deployments |
|  | • Ensures back-out readiness |
|  | • Verifies deployment success |
| Section Managers (NCSM / ASM / RCM) | • Approve deployment scope and maintenance windows |
|  | • Ensure platform readiness and resource coverage |
|  | • Oversee compliance and KPI adherence |
| ICT Security | • Aligns patching priorities with vulnerability risk (CVSS + asset criticality) |
|  | • Endorses emergency patching paths |
|  | • Validates exception or deferral controls |
| System / Application Owners | • Support pilot testing |
|  | • Validate application functionality post-patching |
|  | • Resolve application-specific failures |
| Service Desk / SWSD Admin | • Ensure change records are created and evidence attached |
|  | • Schedule exports to SharePoint for records retention |

# 4. Prerequisites

Inventory accuracy: target devices are present in CMDB/patch tool with correct ownership and tagging (environment/criticality).

Backups/snapshots: ensure current backups or VM snapshots exist for systems in scope prior to rollout.

Monitoring: enable health checks and logging for pre/post‑patch verification; time is synchronized via NTP.

Windows/Blackouts: confirm allowed maintenance windows and blackout periods.

Change linkage: create or reference Change Request(s) in SWSD for production rollouts (Normal/Standard/Emergency as applicable).

# 5. Packaging (ManageEngine)

ManageEngine (or approved packaging tool) shall be used to build patch jobs and custom packages. Packaging steps include:

Ingest vendor updates; approve relevant KBs/CVEs; exclude superseded or known‑bad updates.

Create deployment packages with pre/post scripts as needed (service drains, cache clears, health probes).

Document package metadata: package ID, scope, dependencies, reboot behavior, rollback method, and approver (Section Manager/IT Ops lead).

Store packaging change log within the tool and attach summary to the SWSD change record.

# 6. Testing (Pre‑prod / Pilot)

Patches are tested prior to production using rings:

| Ring | Scope | Success Gate |
| --- | --- | --- |
| Pilot (Ring 0) | Lab/pre‑prod or 1–5% of low‑risk devices | ≥ 95% success; 0 Critical/High incidents |
| Ring 1 | 10–20% representative devices/services | ≥ 97% success; no service regressions |
| Ring 2 | Remaining estate by batch | ≥ 98% success; exceptions documented |

# 7. Deployment (Production)

All production deployments are executed under the **Change Management Policy/SOP**: Normal or Standard category by default; **Emergency** allowed when risk justifies expedited rollout.

Schedule per approved maintenance windows; use device collections/scopes by criticality/zone to minimize blast radius.

Throttle and batch: configure concurrency, timeouts, and retries to protect service capacity.

Communications: notify affected stakeholders prior to rollout; update outage/maintenance calendars.

# 8. Back‑out / Rollback

Every rollout must have a documented back‑out plan proportional to risk:

Windows: uninstall patch task or VM snapshot revert; service drain/flip back to previous pool.

Linux/Unix: package downgrade, config restore, or snapshot revert; ensure package cache retained.

Network devices: retain previous image/config; staged rollback via maintenance utilities.

Trigger criteria: failures above agreed threshold, critical app errors, or security/availability impact detected.

# 9. Maintenance Windows & Blackouts

Define weekly/bi‑weekly windows per environment (prod/non‑prod) and per zone (user/server/management/OT).

Blackout periods (e.g., quarter‑end, critical operations) are published in advance in SWSD/Change calendar.

Emergency patches may override windows with DCIO approval; PIR required within 10 business days.

# 10. Verification & Success Criteria

Automated verification: collect ManageEngine deployment status and success rate per batch; query device state (installed version/build).

Functional checks: application smoke tests or service probes; confirm service availability and error budgets.

Security checks: validate remediation of target CVEs via authenticated vulnerability rescan.

Success thresholds (guidance): ≥ 95% success in each batch; failed devices auto‑retrial; track and remediate stragglers within SLA.

# 11. Evidence & Records

Attach to SWSD change: deployment report (success/failure counts), exception list, verification logs/screenshots, and rollback outcomes (if used).

Systems of record: ManageEngine reports + SWSD changes/tickets during lifecycle; monthly export of closed evidence bundles to ICT SharePoint per Directive 20‑01.

Retention: follow Directive 20‑01 schedules for patch records and approvals.

# 12. Exceptions & Emergency Path

Exceptions/deferrals: time‑bound (≤ 90 days) with compensating controls; approvals by Section Manager + ICT Security; DCIO/CIO for Critical/High deferrals.

Emergency: use Emergency change category; abbreviated documentation allowed before rollout with full artefacts within 2 business days; PIR within 10 business days.

# 13. Metrics & Reporting

Monthly: patch compliance % by severity/asset class; mean time to patch (Critical/High/Medium/Low); failure rate; exceptions inventory; verified remediations via rescans.

Per‑batch: success rate, back‑out count, and time to recover; top failing packages and root causes.

Escalation: persistent non‑compliance escalated to Section Managers and DCIO with action plans.

# 14. Implementation Roadmap (First 90 Days)

Confirm ManageEngine packaging standards and approval points; publish package metadata template.

Stand up pilot rings and maintenance windows; document blackout periods in SWSD calendar.

Enforce Change linkage for production deployments (Normal/Standard/Emergency) and attach evidence requirements in SWSD templates.

Define rollback patterns per platform (Windows/Linux/Network) and test them during pilots.

Automate post‑deployment verification (tool status + functional probes) and link to vulnerability rescans for closure.

Publish monthly compliance dashboard and begin executive reporting cadence.

# 15. SOP Review & Maintenance

Reviewed annually or upon major tool/process changes, incidents, or audit findings; aligned to Vulnerability & Patch Management Policy and Change Management Policy/SOP.