MFO Quarterly Access Review SOP (vNext)

Multinational Force and Observers (MFO)

Effective Date: <to be confirmed>  |  Owner: ICT Security / IAM / Section Managers  |  Version: 1.0

Table of Contents

1.Purpose and Scope	2

2. References	2

3. Roles and RACI	2

4. In‑Scope Systems & Review Cadence	4

5. Sampling Rules (for non‑privileged access only)	4

6. Data Preparation	4

7. Owner Attestation Process	4

8. Privileged Access Focus	5

9. Remediation & SLAs	5

10. Exceptions	5

11. Evidence & Records	6

12. Quality Control & Assurance	6

13. Metrics & Reporting	6

14. 90‑Day Implementation Plan	6

15. Checklist	6

15.1	Coordinator Checklist	6

15.2	Owner Checklist	7

16. SOP Review & Maintenance	7

# 1.Purpose and Scope

This SOP defines how MFO conducts **Quarterly Access Reviews (QARs)** to verify that user and service accounts have appropriate, least‑privilege access to **Servers, Network devices, Applications, and Cloud services** (per RFI). It covers population selection (including sampling), owner attestations, privileged reviews, remediation with SLAs, and evidence capture.

# 2. References

MFO Information Security Policy (Access Control section)

MFO Change Management Policy / SOP (for any access model changes requiring change control)

MFO Records—Directive 20‑01 (retention)

# 3. Roles and RACI

Roles

| Role / Group | Responsibilities |
| --- | --- |
| QAR Coordinator (ICT Security / IAM) | • Schedules quarterly access reviews (QARs) |
|  | • Prepares user entitlement exports |
|  | • Defines sampling methodology |
|  | • Issues attestation packages |
|  | • Tracks completion and quality |
|  | • Compiles final reports |
| System / Application / Service Owner | • Validates user and service accounts |
|  | • Reviews entitlements and makes Keep/Remove/Modify decisions |
|  | • Certifies attestation for their application/service |
| Section Managers (NCSM / ASM / RCM) | • Ensure QAR completion for their portfolios |
|  | • Approve escalations and exceptions |
| HR / JML Process | • Provides joiner/mover/leaver (JML) feeds |
|  | • Helps identify orphaned or outdated entitlements |
| Service Desk / IAM Operations | • Executes entitlement removals or changes |
|  | • Closes tickets with evidence |
|  | • Reports blockers requiring escalation |
| DCIO / CIO | • Provide governance oversight |
|  | • Address overdue reviews |
|  | • Review and govern material findings |

RACI (high‑level)

| Activity | QAR Coordinator | Owner | Section Mgr | HR/JML | Service Desk/IAM Ops | DCIO/CIO |
| --- | --- | --- | --- | --- | --- | --- |
| Define scope & sampling | A/R | I | I | C | I | I |
| Prepare entitlement exports | A/R | I | I | C | I | I |
| Issue attestations & reminders | A/R | I | I | I | I | I |
| Attest (Keep/Remove/Modify) | I | A/R | I | I | I | I |
| SoD/orphan/dormant checks | A/R | I | I | C | I | I |
| Remediation tickets & SLAs | C | C | A/R | I | A/R | I |
| KPI & management report | A/R | I | I | I | I | C/I |

# 4. In‑Scope Systems & Review Cadence

**Scope**: Servers, Network devices, Applications, and Cloud services (RFI). Reviews run **quarterly** by default.

| Category | Cadence | Coverage |
| --- | --- | --- |
| Privileged accounts (all systems) | **Monthly** | **100%** of accounts incl. break‑glass; change approvals & MFA presence checked |
| Tier‑0/Tier‑1 systems (identity, core infra, crown‑jewel apps) | Quarterly | **100%** of users & roles |
| Other servers, network devices, business apps, cloud services | Quarterly | Sampling permitted (see §5) for non‑privileged |

# 5. Sampling Rules (for non‑privileged access only)

**Privileged & Tier‑0/Tier‑1:** always **100%** (no sampling).

**Non‑privileged on non‑critical systems:** sample **20%** of active accounts **or 25 accounts (whichever is greater)**; include accounts with last login >90 days and movers during the period.

Sampling must be **randomized** (document the seed/run) and **stratified** across teams/roles if practical to avoid bias.

Owners may request 100% for any system at their discretion.

# 6. Data Preparation

Pull entitlement exports from each system (or IAM directory) including: user/service account ID, display name, manager/owner, roles/groups, last login, MFA status (where applicable), and SoD‑relevant fields.

Normalize identities (UPN/employeeID), de‑duplicate, and flag **orphaned** (no active HR record), **dormant** (>90 days no login), and **SoD** risk indicators.

Attach the export to the attestation task; list sampling methodology and population totals.

# 7. Owner Attestation Process

Each Owner must certify that listed users/service accounts have appropriate access. For each entry, pick one:

**Keep** (still required, least‑privilege; justification for elevated roles).

**Remove** (access no longer needed) → auto‑create ticket.

**Modify** (reduce to least‑privilege / change role) → auto‑create ticket.

**Exception** (temporary retention) → open exception with end date and compensating controls; escalates to Section Manager and ICT Security.

# 8. Privileged Access Focus

Privileged reviews include verification of MFA enablement, break‑glass controls, approval provenance for role grants, and session management where applicable.

Privileged (all systems) reviewed **monthly** (RFI suggested higher frequency is needed).

# 9. Remediation & SLAs

| Finding | SLA to start removal/modification | SLA to close (verification) | Notes |
| --- | --- | --- | --- |
| Orphaned account (no HR record) | **24 hours** | **3 business days** | Disable immediately; remove after validation |
| Dormant privileged (>30 days no login) | **24 hours** | **3 business days** | Disable pending owner confirmation |
| Privileged no longer required | **48 hours** | **5 business days** | Remove role; evidence of approval & change |
| General over‑provisioning (non‑priv) | **5 business days** | **10 business days** | Reduce to least‑privilege |

All remediation actions are tracked as SWSD tickets with CI links; completed work must include evidence and be closed within the SLA unless an exception is approved.

# 10. Exceptions

Time‑bound with end date (≤ 90 days by default) and compensating controls (monitoring, break‑glass disable, additional approvals).

Approvals: Owner + Section Manager + ICT Security; DCIO/CIO for high‑risk or privileged exceptions.

Exceptions appear on monthly risk dashboards until cleared.

# 11. Evidence & Records

For each system reviewed: **attestation export signed by the Owner**, **ticket IDs** for removals/modifications, and a **summary report** of outcomes.

System(s) of record: SWSD (tickets); repository for exports & reports: **ICT SharePoint** with retention per **Directive 20‑01**.

Maintain sampling seed/method, population counts, and completion logs for audit.

# 12. Quality Control & Assurance

ICT Security performs **spot‑checks** on ≥10% of Owner decisions for critical systems.

Reconciliation: cross‑check removes with directory/system state; verify de‑provision date ≤ SLA; reopen tickets if residual access found.

SoD rule set reviewed semi‑annually with business input.

# 13. Metrics & Reporting

Completion rate by system/owner; % overdue; mean time to attest.

Remediation KPIs: # removals/modifications; SLA adherence; # exceptions; reopens due to residual access.

Risk indicators: orphaned/dormant counts; privileged without MFA; SoD violations detected; trend over last 4 quarters.

Quarterly report to Section Managers and DCIO; executive summary with top risks and actions.

# 14. 90‑Day Implementation Plan

Define authoritative sources & exports per system; normalize identity keys; set up SharePoint site & foldering.

Pilot QAR on Tier‑0/Tier‑1 systems (100% coverage); roll out monthly privileged reviews.

Configure SWSD workflow: attestation tasks, auto‑ticket creation for Remove/Modify, SLA clocks, and dashboards.

Publish sampling rules and Owner checklist; host a 30‑minute Owner briefing.

First quarterly cycle: run, report, and remediate; capture lessons learned and tune.

# 15. Checklist

# Coordinator Checklist

- Confirm scope & sampling per system; prepare exports; flag orphan/dormant/SoD; upload to SharePoint.

- Create Owner tasks; include population totals and sampling method; set due dates & reminders.

- Track attestations; escalate overdue; generate tickets for Remove/Modify; monitor SLA closure; compile final report.

# Owner Checklist

- Review each entry; confirm business need and least‑privilege; verify MFA for privileged; ensure role approvals exist.

- Choose Keep/Remove/Modify/Exception; add justification for privileged Keeps; submit attestation by due date.

- Respond to Service Desk queries and validate post‑removal where requested.

# 16. SOP Review & Maintenance

Reviewed annually or after material audit/incidents; sampling and SLAs may be adjusted based on risk and capacity.