MFO Change Management Standard (vNext)

Multinational Force and Observers (MFO)

Effective Date: <to be confirmed>  |  Owner: CJ6 / DCIO  |  Version: 1.0

Table of Contents

1.Purpose and Scope	2

2. Normative References	2

3. Definitions	2

4. Change Categorisation (Mandatory)	2

5. Approvals & Thresholds	2

6. Written Specification & Risk Assessment (Mandatory)	3

7. Testing & Rollback (Mandatory)	3

8. Post‑Implementation Review (PIR)	3

9. Standard Change Catalogue	3

10. Records & Retention	4

11. Exceptions	4

12. Tooling & Automation Requirements (SWSD)	4

13. Metrics & Governance	4

14. Effective Date & Review	4

# 1.Purpose and Scope

This Standard specifies mandatory, uniform requirements for planning, approving, implementing, validating and recording changes to MFO ICT systems using the SolarWinds Service Desk (SWSD) Change Management module. It complements the Change Management Policy and applies to all production-impacting changes across on‑prem and cloud services.

# 2. Normative References

MFO Change Management Policy (vNext)

SWSD Change Request form & workflow (system of record)

Change Types & Approvers matrix (Emergency/Major/Normal/Minor/Standard/Maintenance/Non‑ICT)

Directive 20‑01: Records Disposition Policy

# 3. Definitions

Standard change: pre‑approved, low‑risk, repeatable with documented steps, test and rollback (catalogue item).

Minor change: low‑risk localized change with limited impact.

Normal change: default route for non‑standard changes.

Major change: high‑risk/high‑impact (e.g., widespread service/customer impact).

Emergency change: time‑sensitive to restore service or address critical security/risk.

Maintenance/Non‑ICT: informational entries on the change calendar; not subject to approvals.

# 4. Change Categorisation (Mandatory)

All changes shall be categorised as one of: Standard, Minor, Normal, Major, Emergency, Maintenance/Non‑ICT. Catalogue eligibility and recertification requirements are in §10.

# 5. Approvals & Thresholds

No standing CAB exists. SWSD routes approvals by type/risk; an ad‑hoc CAB may be convened by DCIO/CIO for Major/Emergency changes when live coordination is required.

| Change Type | Approvals (sequence) | Typical examples |
| --- | --- | --- |
| Emergency | Section Manager → DCIO → CIO | Security fix/outage recovery |
| Major | Section Manager → DCIO → CIO | Datacenter move; ERP upgrade |
| Normal | Section Manager → DCIO or CIO | Server upgrade; new feature |
| Minor | Section Manager → DCIO or CIO | Config parameter change |
| Standard | Section Manager (catalogue pre‑approved) | Routine patch job with defined steps |
| Maintenance/Non‑ICT | Informational only | Vendor/ISP maintenance; FEO notices |

# 6. Written Specification & Risk Assessment (Mandatory)

Standard: master specification and risk analysis are recorded in the catalogue item; link the catalogue ID in each CR.

Minor/Normal/Major: a change‑specific written Specification (what/why/where, interfaces, success criteria) and Risk Assessment (impact to confidentiality, integrity, availability; mitigations) are mandatory.

Emergency: abbreviated pre‑implementation notes allowed; full Specification and Risk Assessment completed within 2 business days post‑implementation.

# 7. Testing & Rollback (Mandatory)

All production‑impacting changes require a Test Plan and a Rollback/Back‑out plan commensurate with risk.

Standard: predefined test and rollback steps exist in the catalogue and must be executed and evidenced.

Emergency: pre‑deployment testing may be abbreviated; however, rollback readiness must be considered.

# 8. Post‑Implementation Review (PIR)

PIR is required for Emergency and Major changes within 10 business days; Normal at DCIO discretion; Minor/Standard only if customer/user impact occurred or if requested by DCIO/CIO.

# 9. Standard Change Catalogue

Eligibility: demonstrably low risk, repeatable, short and well‑understood steps, validated rollback, and known blast radius.

Documentation: master spec, steps, risk analysis, test and rollback procedures, expected evidence, and success criteria.

Governance: catalogue items are reviewed/recertified at least annually or after material incidents; changes to a catalogue item require policy‑level approval.

Execution: each Standard change CR references the catalogue ID and attaches run evidence; deviations require escalation and may invalidate ‘Standard’ eligibility.

# 10. Records & Retention

SWSD is the system of record for change artefacts and approvals.

Closed change packages (Specification, Risk, approvals, plans, notifications, evidence, PIR minutes) are exported monthly to ICT SharePoint and retained per Directive 20‑01.

# 11. Exceptions

Time‑bound with end date and compensating controls; approved by Section Manager and ICT Security; DCIO/CIO for high‑risk exceptions.

Exceptions are logged in SWSD and reviewed at least quarterly.

# 12. Tooling & Automation Requirements (SWSD)

Form fields (titles): Requester; System/CI; Change Type; Business Justification; Impacted Services; Risk Summary; Implementation Plan; Rollback Plan; Planned Window; Stakeholders; Evidence Links.

Routing: approvals per §5; conditional Security endorsement when change impacts security controls/identity/perimeter.

Auto‑tasks: generate PIR task upon Emergency/Major closure with 10‑business‑day due date.

Reporting: dashboards for change success rate, failure rate, PIR completion, % emergency, artefact completeness, and CI linkage.

# 13. Metrics & Governance

Monthly: change success/failure rate; % emergency; artefact completeness; mean time to implement; PIR completion rate.

Quarterly: catalogue recertifications, exception reviews, and trend analysis of deviations vs. rollbacks.

# 14. Effective Date & Review

This Standard becomes effective on the Issued date and will be reviewed annually or after material incidents/audits.